Test Summary Report

Project Name: Automation Exercise Website Functional Testing

Test Summary Report ID: TSR-AE-001

Prepared By: Riya Shrestha

Date: 9th November 2025

Test Cycle: Functional Test Cycle 1

Test Environment: Web (Desktop)

- Objective

The purpose of this Test Summary Report is to present a detailed overview of the testing activities conducted on the Automation Exercise website. The primary objective was to verify the key user functionalities: Signup, Login, Logout, and Add to Cart, ensuring that users can perform core e-commerce operations without issues and that all UI components behave as expected.

- Scope of Testing

Modules Tested (In-Scope):

- Signup: Verify account registration with valid and invalid input.

- Login: Validate authentication flow with valid, invalid, and blank credentials.

- Logout: Ensure successful user logout and session termination.

- Add to Cart: Confirm adding items from homepage and product page, with correct pricing and quantity.

- View Cart: Verify cart persistence and accuracy of details.

Out of Scope:

- Payment and checkout functionality.

- Backend or database-level validation.

- Mobile responsiveness and performance testing.

- Test Execution Summary

| Test Metrics | Count |
| --- | --- |
| Total Test Scenarios | 4 |
| Total Test Cases Designed | 16 |
| Total Test Cases Executed | 16 |
| Test Cases Passed | 14 |
| Test Cases Failed | 2 |
| Test Cases Blocked / Not Executed | 0 |
| Overall Test Execution Percentage | 100% |
| Overall Pass Percentage | 87.5% |

- Detailed Result Summary

| Module | Test Cases | Passed | Failed |
| --- | --- | --- | --- |
| Signup | 4 | 3 | 1 |
| Login | 4 | 4 | 0 |
| Logout | 4 | 4 | 0 |
| Add to Cart | 4 | 3 | 1 |
| Total | 16 | 14 | 2 |

- Defect Summary

| Defect ID | Module | Description | Severity | Status | Remarks |
| --- | --- | --- | --- | --- | --- |
| AE-001 | Signup | Error message not displayed for invalid | Medium | Fail | Validation issue |
| AE-002 | Add to Cart | Occasionally fails to add | High | Fail | Timing/Synchronization |

# Key Findings

- The Signup module’s email validation is inconsistent across browsers.

- The Add to Cart modal intermittently fails to appear after the first addition likely a timing issue.

- All Login and Logout scenarios passed successfully with expected UI responses.

- Application performance is stable under single-user testing but unverified for concurrency.

- No major navigation or rendering issues detected.

# Recommendations

- Add explicit waits in automation scripts for dynamic cart modals.

- Implement stricter frontend validation for email format and mandatory fields.

- Conduct a Regression Test Cycle after fixes to ensure stability.

- Schedule a Cross-Browser Validation Phase before automation deployment.

# Conclusion

Testing of the Automation Exercise website was completed as per the defined scope and schedule. All major functionalities (Login, Logout, Signup, Add to Cart) were verified.

The application is functionally stable with minor UI and timing issues to be resolved.

Overall Test Result: Passed with minor issues (87.5% success rate)

Go/No-Go Decision: GO for automation phase after minor defect fixes.